| 1 and 2. The estimated time te for an activity with optimistic time a, pessimistic time b and most likely time m is found using the bellow formula, The variance is 3. Compute the expected project duration.114 Days 4. What is the probability of completing the project by day 112? Within 116 days? From z-table we get the P value for 0.29 is 0.6141 So, the probability =1-0.6141=0.39=39% From z-table we get the P value for 0.29 is 0.6141 So, the probability =1+0.6141=1.6141=61.41% 5. What is the probability of completing “Negotiate with Unions” by day 90? Critical path duration = 86 Days From z-table we get the P value for 0.40 is 0.6654 So, the probability =1+0.6654=1.6654=66.54% ====================================================================== |  |
| --- | --- |