## Slide 1
Term Paper
On
Project Appraisal & Management
Supervised By:
Mohsina Akter
Assistant Professor
Department of Accounting and Information Systems
Prepared By:
Shawpon Kumer Bhowmic
ID: 20173067
Section : ACT
Major : Accounting & Information Systems
Course: Project Appraisal & Management (EMBA-526)
Date of Submission: 12th April, 2019

## Slide 2
Project Name
BTS Key Manager
@grameensolutions

## Slide 3
Capability Maturity Model Integration (CMMI)
@grameensolutions
Maturity Level 3 - Defined
Configuration Management (CM)
Measurement and Analysis (MA)
Project Monitoring and Control (PMC)
Project Planning (PP)
Process and Product Quality Assurance (PPQA)
Requirements Management (REQM)
Supplier Agreement Management (SAM)
Decision Analysis and Resolution (DAR)
Integrated Project Management (IPM)
Organizational Process Definition (OPD)
Organizational Process Focus (OPF)
Organizational Training (OT)
Product Integration (RD)
Requirements Development (RD)
Risk Management (RSKM)
Technical Solution (TS)
Validation (VAL)
Verification (VER)

## Slide 4
Project Proposal
@grameensolutions
Technical Proposal
COMPANY PROFILE
  Quick Facts on Company
  Core Service Areas
  Industry Verticals
  Solutions Area
CAPABILITY AND FACILITIES
  Office Space Inventory
  Infrastructure and Facilities
  Membership Certificate
  ISO Certificate
  CMMI level -3
  Skill Matrix
PROJECT EXPERIENCE
  Similar Project Experience
  Featured Customers
  Experience of development in Government
  Experience of development in non-government/National/ Multinational
PROPOSED SOLUTION
  Project background
  Project Understanding and Specific Objective of the Assignment
  Scope of Work
  Project Scope and Boundaries
  Proposed solutions architecture
  Activities and benefits of each layer
  Presentation Layer
  Logic Layer
  Data Layer
  Action Flow Diagram
  Data Exchange / Export
  Data Validation Plan
  Key Features for Different Modules
  Project Planning, Monitoring and Reporting
  Human Resources Management and Development Module
  Financial Development Module
  Asset Management Development Module
  Generic Features
  Non-Functional Requirement List
  Usability Requirements
  Reliability Requirements
  Performance Requirements
  Development Language and Technology
  Design Problems & challenges
  Users, Security features & Access control
  Deliverables
  Post Implementation Support
  Team Composition
  Team Member’s Responsibilities

## Slide 5
Project Proposal
@grameensolutions
Technical Proposal
Development Methodology
  Proposed Methodology
  Agile Development Model as a Proposed Methodology
  Agile Software Delivery Process
  Scrum as a proposed Agile Development Model
Phases of Project
  Envisioning Phase
  Planning & Design Phase
  Development Phase
  Stabilization Phase
  Deployment Phase
  Training Phase
Development Timeline and work break down structure
  Development Phases with working days
  Analysis Phase
  Front end design features
  User access/authorization
  Entry form development and Database design Indicator wise
  Project Planning, Monitoring and Reporting
  Human Resources Management and Development Module
  Finance Module Development
  Asset Management Module Development
  Generic Features Module Development
  Dashboard & Reporting
  Training to the Users
  Documentation preparation
  Deployment the project
  Testing the project
  Maintenance for XX years
  Project Gantt chart WBS (Work Breakdown Structure)
PROJECT MANAGEMENT PLAN
  How we work
  Project Management
  Tools Used in Project Management
  Project Change Control Procedure
  Deliverable Materials Acceptance Procedure
  Escalation Procedure
  Risks and Mitigation Plan
QUALITY ASSURANCE PLAN
TRAINING PLAN
SUPPORT AND MAINTANENCE SOLUTIONS

## Slide 6
Business Requirement Document (BRD)
@grameensolutions
A business analyst or a project manager who has a thorough understanding of the business processes drafts business requirement document. The business requirement document is drafted for a project to ensure the implementation of all the requirements to achieve business objectives.
What are the problems which the business wants to solve?
What are the restrictions?
Is it worth to invest the time and money required for the project?

## Slide 7
Software Requirement Specification (SRS)
@grameensolutions
A System Requirements Specification (SRS) (also known as a Software Requirements Specification) is a document or set of documentation that describes the features and behavior of a system or software application. It includes a variety of elements that attempts to define the intended functionality required by the customer to satisfy their different users.
Main Elements
    Business Drivers
    Business Model
    Functional and System Requirements
    Business and System Use Cases
    Technical Requirements
    System Qualities
    Constraints and Assumptions
    Acceptance Criteria

## Slide 8
High Level Design (HLD)
@grameensolutions
High-level design (HLD) explains the architecture that would be used for developing a software product. The architecture diagram provides an overview of an entire system, identifying the main components that would be developed for the product and their interfaces. The HLD uses possibly nontechnical to mildly technical terms that should be understandable to the administrators of the system.
Preliminary design—In the preliminary stages of a software development, the need is to size the project and to identify those parts of the project that might be risky or time consuming.
Design overview—As the project proceeds, the need is to provide an overview of how the various sub-systems and components of the system fit together.

## Slide 9
Low Level Design (LLD)
@grameensolutions
Low-level design (LLD) is a component-level design process that follows a step-by-step refinement process. This process can be used for
Designing data structures
Required software architecture
Source code and ultimately
Performance algorithms.
Overall, the data organization may be defined during requirement analysis and then refined during data design work. Post-build, each component is specified in detail.
The LLD phase is the stage where the actual software components are designed.

## Slide 10
Guidelines for Work Environment Standards
@grameensolutions
As a baseline employers take all 'reasonably practicable' steps to provide a working environment where employees can work without risk to their health, safety or welfare.
Laws and regulations related to work environment (company laws, country laws, local laws)
Local building and fire codes
Security (physical): Refer to Building code
Ambient noise
Workplace should be free of bad odors
Temperature control
Lighting
Water quality
Cleanliness of office and toilets
Provisions for physical disaster (floods, fire, earthquake)
Individual workspace
Group workspace
Meeting rooms: Refer to conference room
Work chair and desk
Stationery and office supplies
Food and beverages etc.

## Slide 11
Decision Analysis and Resolution (DAR)
@grameensolutions
The purpose of Decision Analysis and Resolution (DAR) (CMMI-DEV) is to analyze possible decisions using a formal evaluation process that evaluates identified alternatives against established criteria.

## Slide 12
Project Kick-Off Presentation
@grameensolutions
The client project kickoff meeting is an opportunity to hear from the client and their project team as well as other stakeholders about the project and get a broader understanding of the background, business drivers that led to the project being initiated, a project briefing and discussion around making it a success.

## Slide 13
Project Estimation
@grameensolutions
A cost estimate is the approximation of the cost of a program, project, or operation. The cost estimate is the product of the cost estimating process. The cost estimate has a single total value and may have identifiable component values.

## Slide 14
Work Breakdown Structure (WBS)
@grameensolutions
A work-breakdown structure (WBS) in project management and systems engineering, is a deliverable-oriented breakdown of a project into smaller components. A WBS also provides the necessary framework for detailed cost estimating and control along with providing guidance for schedule development and control.

## Slide 15
Risk Assessment
@grameensolutions
A systematic process of evaluating the potential risks that may be involved in a projected activity or undertaking.

## Slide 16
Awarding Latter & Purchase Order
@grameensolutions
Written confirmation of an award of a contract by a customer (owner or principal) to a successful bidder, stating the amount of the award, the award date, and when the contract will be signed. It may also contain a notice to proceed, and it is sometimes also used in lieu of a purchase order to a vendor.

## Slide 17
Software Development Life Cycle (SDLC)
@grameensolutions
SDLC or the Software Development Life Cycle is a process that produces software with the highest quality and lowest cost in the shortest time. ... SDLC involves several distinct stages, including planning, design, building, testing, and deployment.

## Slide 18
Configuration Management Plan
@grameensolutions
Configuration management (CM) is the ongoing process of identifying and managing changes to deliverables and other work products. The configuration management plan (CMP) is developed to define, document, control, implement, account for, and audit changes to the various components of this project.

## Slide 19
Communication Matrix
@grameensolutions
The communication matrix is an assessment tool designed to pinpoint exactly how an individual is communicating and to provide a framework for determining logical communication goals. It allows you to think through how to communicate most efficiently and effectively to the various constituents.

## Slide 20
Project Allocation Note
@grameensolutions
Project Id | GSL_GP_BTS_201501002
Project Member | Didarul Haque Abdullah Al Sakib Muhammad Abdur Rahman Md. Rabiul Alam Md. Shaiful Islam Md. Mostafizur Rahman Milon
Role | Sr. Software Engineer, Software Engineer, Designer, SQA, QA
Allocation from (date) | 18-01-2015
Allocation to (date) | 05-04-2015
Comments | 
Project Manager | 
Name | Shawpon Kumer Bhomwic
Signature | 
Date | 07-01-2015
Project Allocation Note

## Slide 21
Manpower Request Form
@grameensolutions
Manpower requisition form is used when employers have staff positions to fill. If an employer wants to make a new employee or replace an employee who is leaving the organization, he must submit a Manpower requisition form for approval. ... The job role is listed and the form also states whether or not the position is new.

## Slide 22
Milestone Review Report
@grameensolutions
Milestones are like dashboard reviews of a project. Number of activities which were planned at the beginning of the project with their individual timelines are reviewed for their status. It also gives an opportunity to check the health of the project.
Particulars | Planned |  |  |  | Actual |  |  | 
 | Start Date | End Date | Effort ( W/Day) | # Team Members | Start Date | End Date | Effort ( W/ Day) | # Team Members
UAT & Acceptance | 3rd May,2015 | 4th May,2015 | 2 days | 4 | 3rd May,2015 | 5th May | 3 days | 3

## Slide 23
Team Members Progress Report
@grameensolutions
Progress reports are periodic reports done by a project team with regards to the changing status of an ongoing project. Project teams back up their ideas by means of progress reports. The time management data which will show progress of the project relative to the target completion date..

## Slide 24
Project Status Report
@grameensolutions
Project status reporting is one method of addressing the importance of project communication. Project status reporting is a regular, formalized report on project progress against the project plan. Its purpose is to effectively and efficiently communicate project status at regular intervals to project stakeholders.
Milestone Deliverables | Due Date | % Completed | Deliverable Status
Milestone 4 |  |  | 
Bug Fixing (Development) | April 16,2015-May 3,2015 | 0% | Not yet delivered
Milestone Deliverables scheduled for completion over next period
Project impact of milestone success or failure for the project remainder
Milestone 1 | Successful Completion
Milestone 2 | Successful Completion
Milestone 3 | We finished milestone 2 and for successful completion of milestone 2 ,We can move to milestone 4 .

## Slide 25
Metrics Measurement
@grameensolutions
it is important to find the best outputs that measure the activities related to these goals. A final step is also setting goals and targets for key performance indicators (KPI) metrics that are integrated with business decisions.

## Slide 26
Code Review Checklist
@grameensolutions
Creating a code review checklist means you, and your whole team will have a codified reference point for your code quality, which will help streamline your code review process and ensure that the process is as refined as possible.

## Slide 27
Project Closure Report
@grameensolutions
The Project Closure Report is the final document produced for the project and is used by senior management to assess the success of the project, identify best practices for future projects, resolve all open issues, and formally close the project.
Project Goals and Objectives
Description | Met?(Y/N) | Note
Technical Upgrade | Y | Technical upgrade was completed on time.
Train Users on the new Web Application. | Y | This project user training session for using by client’s respective personnel.
Discontinue infra-structure | N | This objective is going to handled in another project.
Description | Y/N | Note
User manual name: GSL_GP_BTS_UserManual | Y | Manual location: project_gp_BTS\CI_Items\Control_Documents\Management\Support
Lessons Learned document completed | N | N/A
Procurement Closeout completed | N | Y
Project documents archived | N | Y
Project Close Meeting completed | Y | GSL-MOM-May-5-Project-Closure-Meeting
  Project Close Checklist

## Slide 28
@grameensolutions
Thank You